FPM PLATFORM

Development Clarity Document

Unresolved Questions, Ambiguities & Missing Details

Purpose Identifies areas where both the SOPs and Requirements Document lack sufficient clarity for development. Each section explains WHAT is unclear, WHY it matters, and WHAT decisions are needed before building. Created: May 18, 2026

Professional formatting version

# Contents

01. Fraud Type Routing — No Clear Mapping Exists

02. DISPOSITION TAXONOMY — REQUIREMENTS VS SOPs DON'T MATCH

03. AUTO-APPROVE/AUTO-REJECT vs MANDATORY HUMAN INVESTIGATION

04. Account Resecure — Critical Missing Workflow

05. Letter Management — Completely Absent From Requirements

06. Notation/Documentation Standards — Not Addressed In Requirements

07. TOOL INTEGRATIONS — WHICH ARE AUTOMATED vs MANUAL?

08. Identity Theft Lifecycle — Far More Complex Than Requirements Model

09. RISK SCORING — REQUIREMENTS ARE ABSTRACT, SOPs ARE CONCRETE

10. Downstream Actions — Far More Complex Than "Push Disposition"

11. Knowledge-Based Authentication (Kba) — Interactive Process

12. Mule Fraud — Policy Conflict With System Design

13. Document Handling — Referenced Everywhere, Defined Nowhere

14. DATA SPIDER vs REQUIREMENTS DATA SPIDER — DIFFERENT THINGS?

15. MISSING SOPs — REFERENCED BUT NOT AVAILABLE

16. Sla Timelines — Conflicting Expectations

17. AI PIPELINE vs MANUAL INVESTIGATION — WHEN DOES EACH APPLY?

18. Credit Requests And Billing Operations

19. Multi-System Case Tracking — One Case, Many Systems

20. Summary Of Critical Decisions Needed Before Development

# Executive Decision Map

This page summarizes the decision areas that block architecture, major feature design, correctness, and completeness. The detailed rationale is preserved in the sections that follow.

| Priority | Theme | Decisions Needed |
| --- | --- | --- |
| Priority 1 | Blocks Architecture | • Fraud type routing mechanism • Disposition taxonomy (two-tier or unified) • Auto-approve/reject eligibility rules per fraud type • Integration architecture (replace vs alongside existing systems) |
| Priority 2 | Blocks Major Features | • Letter management scope • Document handling scope • Account resecure workflow scope • KBA interactive verification design • Tool API audit (which can be automated) |
| Priority 3 | Blocks Correctness | • Mule fraud policy encoding • SLA pause conditions and per-type thresholds • Downstream action completeness (beyond 3 systems) • Risk score signal validation against SOP indicators • Pipeline-eligible vs manual-only case classification |
| Priority 4 | Blocks Completeness | • Obtain missing SOPs (Account Resecure 12-31-25, ATO SOP, Call Handling 12-23-25, • Document FraudOS macro system (F1→3, F12, F1→5 commands) • Document fraud code taxonomy (FR8, OC1, OC2, IC1, D2, D3, S19, S54, NFS13FPT...) • Define notation template engine requirements • Define billing/credit operation scope • Audit SM360, NBOP, FPT Hub, Fraud Shield for API availability |

SECTION 01

# Fraud Type Routing — No Clear Mapping Exists

## Problem

The Requirements Document defines ticket routing by "line-of-business routing rules"

(Req 1, Criteria 12) but never defines what those rules are.

The SOPs operate on FRAUD TYPE, not line-of-business. There are 11 distinct fraud

workflows, each with completely different investigation steps, tools, dispositions,

and timelines

SIM Swap Fraud (ATO - mobile)

CVT Validation (debt blocks - core)

Delegate Fraud (ATO - AU manipulation)

Fraud Blocks (location-level blocks)

Mule Fraud (credit/synthetic/IDT mule)

FIT Core Work Orders (new service verification)

Order Verification (mobile order review)

Payment Fraud (unauthorized payments/refunds)

SMB Fraud (small business)

Usage Fraud (international/roaming abuse)

Identity Theft (full IDT lifecycle)

## What Is Unclear

How does the system determine WHICH fraud type a ticket belongs to?

Is it based on the FIT ticket fields? UCM metadata? AI classification?

Does the Triage Agent assign fraud type, or is it pre-classified at ingestion?

Some tickets may overlap (e.g., mule fraud involving IDT, or SIM swap with

payment fraud). How are compound fraud cases handled?

## Why This Matters

The entire AI pipeline changes based on fraud type. The risk signals, verification

checks, required searches, disposition options, and downstream actions are ALL

different per fraud type. Without a clear routing mechanism, the system cannot

select the correct investigation workflow.

|  | DECISION NEEDED Define a fraud_type field with enumerated values Define classification rules (AI-based or rule-based) to assign fraud type Define how compound/overlapping fraud types are handled (primary + secondary?) |
| --- | --- |

SECTION 02

# DISPOSITION TAXONOMY — REQUIREMENTS VS SOPs DON'T MATCH

## Problem

Requirements define these dispositions (Req 3, Criteria 3)

approve, reject, customer_engagement, cannot_determine, fraud_found,

no_fraud, waiting_for_documents, issue_with_ticket, credit_approved,

credit_denied

SOPs use completely different disposition language

IDT: Confirmed Fraud, Rejected, Undetermined, Common Name, Data Entry Error,

Refused to Supply Docs, Awaiting Account Disconnect, Assigned to Recoveries

Order Verification: Release, Cancel, Manual Red, Request Docs

CVT: No Debt/Block Removed, Debt Confirmed, Unable to Authenticate

Mule: Cancel per Romance Scam (specific macro option)

FIT Work Orders: No Fraud, Fraud Found, Waiting for Documents

## What Is Unclear

Are the Requirements dispositions meant to REPLACE the SOP dispositions?

Or should there be a MAPPING layer (e.g., "Confirmed Fraud" maps to

"fraud_found" in the system)?

What happens to SOP-specific dispositions that have no Requirements equivalent?

Example: "Common Name" — is this "no_fraud"? Or "reject"? It's neither exactly.

Example: "Assigned to Recoveries" — this is an intermediate state, not a final

disposition. Where does it fit?

The Requirements "approve" disposition means "order is legitimate, release it."

But in CVT, "approve" would mean "remove block and allow service." These are

completely different downstream actions triggered by the same word.

## Why This Matters

Dispositions trigger downstream integrations (Req 15). If "reject" in the system

maps to "rejected" in UCM, but the SOP says a rejected IDT case needs a specific

rejection letter type — the system must know WHICH rejection letter to send.

A generic "reject" loses critical operational context.

|  | DECISION NEEDED Create a two-tier disposition system: System Disposition (for Requirements) + Operational Sub-Disposition (for SOP compliance)? Or redesign the disposition list to encompass all SOP outcomes? Define the exact mapping table between system dispositions and downstream actions |
| --- | --- |

SECTION 03

# AUTO-APPROVE/AUTO-REJECT vs MANDATORY HUMAN INVESTIGATION

## Problem

Requirements (Req 1, Criteria 10-11)

Risk score ≤15 → auto-approve (no human review)

Risk score ≥90 → auto-reject (no human review)

SOPs state (every single SOP)

ALL cases require investigation documentation

ALL cases require fraud code assignment

ALL cases require standardized notations in Agent OS/CSG

Many cases require customer contact (KBA, outbound calls)

Compliance disclaimer: "Agents out of compliance will face corrective action"

## What Is Unclear

Is auto-rejection even LEGAL given that SOPs mandate human investigation?

If a case is auto-approved, who documents it? Who notates Agent OS?

If auto-rejected, who sends the required rejection letter?

If auto-rejected and it's actually a mule case, the SOP says DO NOT release

the bad actor from debt — but auto-reject would do exactly that.

What happens to the audit trail when there's no human investigator?

Does the confidence gate (85%) override auto-decisions? If so, then effectively

almost nothing gets auto-decided because new fraud patterns won't have high

confidence scores.

## Why This Matters

This is potentially the biggest conflict in the entire system. Auto-decisions save

time but may violate operational compliance, create liability, and produce wrong

outcomes for specific fraud types (mule fraud, civil matters, minors).

|  | DECISION NEEDED Which fraud types are eligible for auto-decisions and which are NEVER eligible? Should auto-decisions create "shadow tickets" that get audited post-facto? What is the minimum documentation the system must auto-generate for compliance? Is there a legal/compliance review of auto-rejection for IDT and mule cases? |
| --- | --- |

SECTION 04

# Account Resecure — Critical Missing Workflow

## Problem

The Account Resecure process is referenced in 7 out of 11 SOPs

SIM Swap (101.pdf): "Resecure the account following steps outlined in the

Account Resecure SOP"

Delegate Fraud (31.pdf): "Resecure the Account and submit a DPP request"

(RESOURCE: Account-Take-Over--ATO--SOP — may be same or related document)

FIT Core Work Orders (61.pdf): "re-secure the account" (referenced twice,

cites "Account Resecure SOP 12-31-25")

Order Verification (71.pdf): "follow the steps outlined in the Account

Resecure SOP as necessary: Account Resecure SOP.pdf"

Payment Fraud (81.pdf): "Resecure the account" (referenced 7+ times, cites

"RESOURCE: Account Resecure" with two variants: "with customer" and

"without the customer")

Usage Fraud (L1.pdf): "Re-secure the account. RESOURCE: Account Resecure

SOP.pdf" (referenced in both subscription+usage and ATO+usage scenarios)

IDT: Not directly, but "scrubbing" is a form of resecure, and Data Email

Entry Error case requires "update/re-secure account"

The Requirements Document has NO mention of account resecure whatsoever.

## What The Resecure Process Involves

Confirmed/updated customer contact information

Removed fraudulent Authorized Users

Changed Security Code

Disabled CIMT Profiles

Updated Fraud Status

Edited/Confirmed contact preferences

Offered/Enrolled customer in Voice ID

Offered Account Fraud Protection (AFP)

## Additional Resecure Actions — Payment Fraud

Removed all online profiles

Advised customer new credentials are needed

Updated contact information/security code/online username

## Additional Resecure Actions — Usage Fraud

Enable Account Fraud Protection Lock

Request to add a Core account lock

Suspend MDN (for SIM swap: select "Fraud" reason)

|  | NOTE — PAYMENT FRAUD VARIANTS "Resecure with customer guidelines" (customer on the phone) "Resecure without the customer" (customer unreachable) |
| --- | --- |

## What Is Unclear

Will the FPM platform trigger resecure actions automatically?

Or is resecure always a manual process done by the investigator in Agent OS/CSG?

If the platform tracks resecure, should there be a resecure checklist UI?

Does the platform need to integrate with Agent OS APIs to perform these actions?

The SIM Swap SOP mentions a separate "Account Resecure SOP" — we don't have this

document. What exact steps does it define?

## Why This Matters

Resecure is not optional — it's a mandatory action for every confirmed ATO/fraud

case. If the platform doesn't support or at least track this, investigators will

have to operate outside the system for a critical step. This also means the

platform cannot fully close a case because resecure completion isn't tracked.

|  | DECISION NEEDED Obtain the Account Resecure SOP document (version dated 12-31-25, filename: Account Resecure SOP.pdf). Also obtain the related "Account-Take-Over--ATO--SOP" referenced in Delegate Fraud — may be the same or complementary document. Decide: Does FPM trigger resecure actions, track them, or ignore them? If tracking, add a resecure status/checklist to the case model Determine if "with customer" vs "without customer" variants need different workflows in the platform |
| --- | --- |

SECTION 05

# Letter Management — Completely Absent From Requirements

## Problem

The IDT SOP defines a complex letter system

Rejection Letters (7 types)

Sales dispute (victim declined services)

Unauthorized reseller scam

Transaction disputes (no account creation)

Common Name

Incorrect email

Civil matters

Mobile-only fraud

Hard hit removal request

Documentation Letters

Not receiving information (ID, proof of residency, POA, police report)

No account located, more info needed

Other Letters

Blank IDT Packet

10-Day Cancellation Notice

30-Day Cancellation Notice (SMB)

Confirmation Letter (auto-sent on "Closed: Confirmed Fraud")

The FIT Core Work Orders SOP also references 10-day letters.

The SIM Swap SOP references an investigation report/letter for financial institutions.

The Requirements Document mentions ZERO about letter generation, templates,

or submission workflows.

## What Is Unclear

Are letters sent from within FPM Platform or from external tools (FPT Hub)?

If FPM sends letters, does it need letter templates, recipient management,

and delivery tracking?

Some letters are automated ("Closed: Confirmed Fraud" auto-sends confirmation).

Does FPM trigger this automation or does the ID Theft Tracker handle it?

Where are letter templates stored and managed?

How does the system know WHICH rejection letter type to send?

## Why This Matters

Letters are a compliance requirement. Incorrect or missing letters can

Violate customer rights (IDT victims must receive confirmation)

Create legal liability (10-day notice is a legal requirement before disconnect)

Delay case resolution (documentation requests not sent = case stalls)

|  | DECISION NEEDED Is letter management in-scope for FPM Platform v1? If yes, define letter templates, triggering rules, and delivery method If no, define the integration point with FPT Hub/FPT WEB for letter sending |
| --- | --- |

SECTION 06

# Notation/Documentation Standards — Not Addressed In Requirements

## Problem

Every SOP mandates specific notation formats posted to Agent OS, CSG, FIT, and

Corportal. These notations include

***FPT*** or *FRAUD PROTECTION TEAM* prefix

Specific fraud codes (FR8, OC1, OC2, IC1, D2, D3, S19, S54, NFS13FPT, etc.)

PID (Personal Identifier of the agent)

Case number

Account numbers

Specific phrasing per scenario

Example (SIM Swap)

"***FPT*** SIM SWAP ATO SUSPECTED. ACCOUNT SECURITY RESET. CUSTOMER MUST CALL AND

SPEAK WITH FRAUD FOR AUTHENTICATION AND ACCOUNT RE-SECURE PRIOR TO ANY SIM SWAP.

DO NOT ACCEPT SIM SWAP REQUEST VIA CHAT. (PID)"

The Requirements Document has

Req 3, Criteria 6: "allow investigators to add text comments and notes to cases"

That's it. No mention of notation standards, fraud codes, or cross-system posting.

## What Is Unclear

Does the platform auto-generate standardized notations?

Does the platform post notations to Agent OS/CSG automatically, or does the

investigator copy-paste from the platform into those systems?

What is the fraud code taxonomy? There are dozens referenced across SOPs but no

master list is provided.

Should the AI Summarization Agent output in notation format?

Does the platform need to track which systems have been notated?

## Why This Matters

Notations are the official record of the investigation. Other departments (billing,

mobile repair, sales, retail stores) rely on these notations to handle follow-up

customer contacts. Wrong or missing notations cause

Customers being re-transferred unnecessarily

Fraud blocks remaining when they should be removed

Repeat fraud not being caught on subsequent contacts

|  | DECISION NEEDED Define whether FPM generates notations or just provides a notepad If auto-generating: build notation template engine with variable substitution Define integration with Agent OS/CSG for notation posting (API? manual?) Obtain complete fraud code reference list |
| --- | --- |

SECTION 07

# TOOL INTEGRATIONS — WHICH ARE AUTOMATED vs MANUAL?

## Problem

The Requirements list external tools in Req 12 (GIS, LexisNexis, Ekata, ID Theft

Tracker, Scope, SentiLink, Indicore, Catfish, FedEx/UPS, OpenCorporates, ShareFile,

Call Records) and MCP servers collect data from "15+ sources."

The SOPs show investigators MANUALLY navigating these tools

"Search the customer in LexisNexis utilizing the hotkey (macro)"

"Navigate to MicroStrategy home, select Shared Reports"

"Open the fraudulent account in CSG and navigate to..."

"Search GIS using a provided address"

"View the order in DataSpider"

"Open Agent OS and use the order number search"

## What Is Unclear

Which of these tools have APIs that the MCP servers can call?

Which tools are screen-based (no API) and require the investigator to manually

navigate them?

For tools with APIs: does the system pull ALL data upfront (Req 1 says 10-second

parallel collection) or on-demand as the investigator needs it?

LexisNexis is used for KBA (Knowledge-Based Authentication) which is INTERACTIVE

— the investigator asks the customer questions and verifies answers against LN.

How can this be automated?

CSG account modifications (block removal, status changes, equipment removal,

billing adjustments) are WRITE operations. Does FPM Platform perform writes to

CSG or only reads?

Catfish is used to visually inspect scanned IDs. Can AI analyze these?

The Requirements also list tools NOT mentioned in most SOPs

Ekata (not in any SOP)

SentiLink (not in any SOP)

Indicore (not in any SOP)

FedEx/UPS (not in any SOP)

OpenCorporates (mentioned ONLY in SMB SOP for business verification)

ShareFile (mentioned ONLY in SMB SOP for document review via Admin Login)

And SOPs reference tools NOT in the Requirements

Corportal (documentation system)

PD Tool (Prior Debt documentation)

FraudOS (macro system)

Avaya (phone system)

NBOP (mobile line history)

Fraud Shield (ID blocking system)

FPT Hub/FPT WEB (internal portal)

Requestor Tool (credit requests)

UCM (mentioned but not as a data source for investigators)

## Why This Matters

If the system claims to collect data from 15+ sources in 10 seconds but half those

sources have no API, the requirement is impossible to meet. Investigators will still

need to manually navigate tools, which means the platform is supplementary, not

replacement. This fundamentally changes the UX and workflow design.

|  | DECISION NEEDED Audit each tool for API availability Categorize as: Fully automated / Partially automated / Manual only For manual tools: does FPM provide deep links to open the correct screen? For KBA (interactive verification): is this in-platform or external? For CSG write operations: is FPM authorized to modify accounts? |
| --- | --- |

SECTION 08

# Identity Theft Lifecycle — Far More Complex Than Requirements Model

## Problem

The Requirements model a simple case lifecycle

unassigned → assigned → open → in_progress → escalated → pending_customer →

closed → resolved

The IDT SOP has a PARALLEL lifecycle within the ID Theft Tracker

OPEN → OPEN: Under Review/Awaiting Docs

→ OPEN: Awaiting Account Disconnect

→ OPEN: Assigned to Recoveries

→ CLOSED: Confirmed Fraud

→ CLOSED: Data Email Entry Error

→ CLOSED: Common Name

→ CLOSED: Refused to Supply Docs

Plus sub-processes

10-day letter sent → Wait for disconnect → CSDR if not disconnected

Assigned to Recoveries → Wait 72 hours → Confirm scrubbing → Close

Documentation requested → 30-day wait → No response → Close as refused

Credit bureau update → Wait 60-90 days → Confirm removal

## What Is Unclear

Does FPM Platform replace the MicroStrategy ID Theft Tracker?

Or does FPM sit alongside it, with investigators using both?

If replacing: FPM needs all the IDT Tracker functionality (case input form,

research notes, fraudulent account info, follow-up notes, investigation items,

document upload, assigned investigator management)

If alongside: how do the two systems sync? Which is the source of truth?

The IDT timeline spans WEEKS (72 hours for recoveries, 4-6 weeks for credit

bureaus, 60-90 days for removal). The Requirements SLA is 144 hours. These are

incompatible timelines.

Who monitors the recoveries process? The SOP says the initial investigator checks

back. Does FPM track this or is it a calendar reminder?

## Why This Matters

IDT is the most complex fraud type with the longest lifecycle. If FPM doesn't

properly model it, investigators will ignore the platform for IDT cases and continue

using MicroStrategy Tracker directly. This means a significant portion of cases

(all identity theft) lives outside the platform.

|  | DECISION NEEDED Is ID Theft Tracker replacement in scope for v1? If yes: build full IDT workflow with multi-week state machine If no: define sync mechanism between FPM and ID Theft Tracker Adjust SLA rules to exclude IDT-specific wait periods from breach calculation |
| --- | --- |

SECTION 09

# RISK SCORING — REQUIREMENTS ARE ABSTRACT, SOPs ARE CONCRETE

## Problem

Requirements (Req 1, Criteria 8) define 20+ risk signals

order value, device count, ticket type, account age, address match, phone match,

email validity, velocity, watchlist status, prior fraud history, IP proxy

detection, credit score

Requirements (Req 12, Criteria 1) define 18 weighted risk factors

SSN not found (15), deceased SSN (20), synthetic ID (17), mule/romance scam (18)

[others not listed]

SOPs define fraud indicators per fraud type that are DIFFERENT from the above

Order Verification indicators

Hashed credit card ties to multiple accounts (fraud ring)

Encrypted SSN doesn't tie to AH/AU

Device naming schemes ("grandson", "granddaughter")

Core account pending connection

ID documents look fake/forged

Devices delivered but not activated

Mule Fraud indicators

High volume orders in short period

Devices with no usage

SSN randomly issued by SSA

Multiple LN profiles linked to bad actor

Address manipulation patterns

House for sale/rent

FIT Work Order indicators

Phone ties to multiple addresses (reselling)

Email dot manipulation

2+ customers setting up service in 30 days

VoIP phone numbers

Not in their area/region

## What Is Unclear

Are the Requirements risk factors (Req 12) the same as the Triage Agent risk

signals (Req 1)? Or are these two different scoring systems?

How do the qualitative SOP indicators map to numeric scores?

Example: "Device naming conventions like David1, David2, David3" — what numeric

weight does this get? It's not in either Requirements list.

Some indicators require HUMAN judgment that can't be scored numerically:

"Identification documents that look fake or forged" — is this AI image analysis?

"Voice discrepancy with the caller" — how can a system detect this?

The SOPs explicitly warn: "fraud associates are required to analyze information

OBJECTIVELY and LOGICALLY to draw a RATIONAL conclusion" and must remain

"unbiased." Does a numeric score violate this principle?

## Why This Matters

If the risk score doesn't accurately reflect SOP-defined fraud indicators,

investigators won't trust it. A case scored "15" (auto-approve) might have obvious

fraud indicators that the score missed because they're not in the signal list. This

creates a dangerous false-negative scenario.

|  | DECISION NEEDED Create a comprehensive signal list that merges Requirements signals + SOP indicators Define which signals are computable (data-driven) vs observational (human-noted) For observational signals: does the investigator manually add them, adjusting score? Validate the auto-approve threshold against historical IDT/mule cases that would have scored low but were actually fraud |
| --- | --- |

SECTION 10

# Downstream Actions — Far More Complex Than "Push Disposition"

## Problem

Requirements (Req 15) say

"Push disposition to Order Control (Redshift), Mobile IT API, and UCM in parallel"

With mapping: approve→approved, reject→rejected, customer_engagement→

pending_customer_contact, cannot_determine→escalated

SOPs show that case closure triggers MANY different downstream actions depending

on fraud type

IDT Confirmed Fraud

Submit case as "Open: Assigned to Recoveries" (triggers email to Recoveries)

Recoveries contacts outside collection agency

Recoveries scrubs account (name, SSN, phone, equipment, billing)

Outside collection agency notifies credit bureaus

Send confirmation letter to victim

Post standard notation to all fraud accounts

FIT Work Order - Fraud Found (Connected Account)

Change location status to Fraud Account (FA) in CSG

Change service status to Non-Serviceable

Request 10-day cancellation letter via FPT Hub

Cancel existing mobile orders

Deactivate new mobile lines (last 30 days)

Review established mobile lines for usage fraud

Enable account lock indicator in Agent OS

Close FIT ticket as "Waiting for Documents"

Resecure the account

Order Verification - Cancel

Cancel order in UCM/FIT

Assign fraud codes

Notate Agent OS

If ATO: trigger Account Resecure SOP

If subscription fraud: place FA block on location

Mule Fraud - Cancel

Submit Blacklist request (if delivered)

Submit RTS - Return to Sender (if in shipping)

Re-disposition using macro: "Cancel per Romance Scam"

Notate AOS and FIT with mule fraud threat warning

If >$20k or 3+ accounts: email Lead DL for Fraud Shield addition

## What Is Unclear

The Requirements' "push to Order Control, Mobile IT, UCM" is ONE of potentially

8-10 downstream actions per disposition. What about the others?

Who performs the downstream actions the system can't automate?

(e.g., place FA block in CSG, request 10-day letter, submit blacklist)

Does the system create tasks/checklists for manual downstream actions?

How does the system track completion of multi-step downstream workflows?

The "Assigned to Recoveries" step is completely outside FPM's control — it's a

different team. Does FPM integrate with Recoveries?

## Why This Matters

If FPM only pushes a disposition status to three systems, it handles maybe 20% of

the actual downstream work. Investigators still need to manually do 80% of closure

actions in external systems. The platform won't feel like it "closes" a case — it

just marks it as closed while actual work continues externally.

|  | DECISION NEEDED Define which downstream actions are API-callable vs manual For manual actions: build a post-disposition task checklist system For IDT/recoveries: define integration or handoff mechanism For 10-day letters and CSDRs: automate submission or provide guided workflow? |
| --- | --- |

SECTION 11

# Knowledge-Based Authentication (Kba) — Interactive Process

## Problem

Multiple SOPs require KBA (Knowledge-Based Authentication) via LexisNexis

CVT: "Perform a soft KBA to verify the caller"

Fraud Blocks: "Verify via Lexis Nexis KBA"

FIT Work Orders: "Verify the customer's identity with a Lexis Nexis KBA"

IDT: "Complete a three-point verification by requesting the victim confirm

three pieces of info such as state of birth, previous addresses, age"

Payment Fraud: "Verify the customer's identity (KBA)"

KBA is an INTERACTIVE process

Investigator pulls LexisNexis profile

Investigator asks the customer questions (on the phone)

Customer answers

Investigator compares answers to LN data

Pass/fail determination

The Requirements Document mentions verification (Req 1, Criteria 13)

"Cross-reference customer name, address, phone, email, payment history,

property status, IP address, IMEI, disputed phone, and sales channel"

But this is DATA verification (comparing databases), not INTERACTIVE verification

(asking the customer questions over the phone).

## What Is Unclear

Does the Verification Agent perform data-only verification?

Is KBA (phone-based, interactive) a separate process outside the AI pipeline?

If KBA is outside the pipeline, the Verification Agent's results are incomplete

because it can't verify the CALLER's identity — only the DATA's consistency.

Should FPM Platform provide a KBA workflow screen (show LN questions, record

answers, auto-compare)?

What happens when the AI pipeline says "low risk" but KBA fails? Does the

investigator override the AI? Is this tracked as a valid override?

## Why This Matters

KBA is the primary method investigators use to confirm whether the person on the

phone is who they claim to be. This is fundamentally different from checking if

data fields match across databases. The Requirements conflate two very different

types of "verification." Without clarity, the Verification Agent might produce

results that look complete but miss the most important check (is this really the

account holder?).

|  | DECISION NEEDED Separate "data verification" (automated) from "identity verification" (interactive) Build a KBA workflow UI that presents LN questions and records pass/fail? Or treat KBA as external to the platform and just record the outcome? Define how KBA results feed back into the risk score and confidence gate |
| --- | --- |

SECTION 12

# Mule Fraud — Policy Conflict With System Design

## Problem

The Mule Fraud SOP contains a critical business rule

"Charter Communications acknowledges the existence of mule fraud as a type of

fraud but REFRAINS FROM FLAGGING ACCOUNTS AS FRAUDULENT because doing so would

RELEASE THE BAD-ACTOR FROM FINANCIAL RESPONSIBILITY."

This means

Mule accounts are NOT marked as fraud in the system

The mule remains responsible for all debt

Orders are cancelled using "Cancel per Romance Scam" (deliberately misleading

categorization to avoid flagging as fraud)

The FIT ticket is closed with specific fraud codes but the ACCOUNT is not

marked with a fraud status

The Requirements system would

Flag the case as "fraud_found" disposition

Potentially auto-reject if score ≥90

Push "rejected" status to UCM and Order Control

This could trigger debt write-off processes that release the mule from liability

## What Is Unclear

How does the system handle a case where fraud IS found but the disposition

should NOT be "fraud_found"?

Is there a "fraud_acknowledged_but_not_flagged" disposition?

If the AI recommends "fraud_found" for a mule case, and the investigator

overrides to something else — is this counted as an "incorrect AI recommendation"

in the feedback loop? (It shouldn't be — the AI was right about fraud, wrong

about the business action.)

How does the Fraud Map/Fraud Ring detection handle mule accounts that aren't

marked as fraud? They'd be invisible to geographic analysis.

## Why This Matters

This is a legal/financial policy encoded in the SOP that the Requirements system

would violate if built as specified. Mule cases may represent a significant

percentage of investigations. Getting this wrong could cost the company millions

in written-off debt that should have been collected.

|  | DECISION NEEDED Add a "mule_fraud" disposition that doesn't trigger debt write-off Adjust feedback loop to understand policy-driven overrides vs error-driven overrides Decide if mule cases appear on Fraud Map (they should, for pattern detection) Ensure auto-reject NEVER applies to mule cases |
| --- | --- |

SECTION 13

# Document Handling — Referenced Everywhere, Defined Nowhere

## Problem

Multiple SOPs require document collection and review

CVT: "Government issued photo ID and Proof of residency"

Fraud Blocks: "ID + Proof of residency" (email to FPT@Charter.com or in-store)

IDT: "IDT Packet, police report, proof of address, birth certificate"

FIT Work Orders: "Valid government issued photo ID and valid proof of residency"

Order Verification: "ID uploaded to Catfish"

SIM Swap: "Investigation report template for financial institutions"

Documents arrive via

Email (FPT@Charter.com)

Fax (913-408-6940)

Retail store scan

Catfish (ID verification system)

Customer upload (IDT website: spectrum.net/IDTheft)

The Requirements mention

"waiting_for_documents" as a disposition

Nothing about document upload, storage, review, or management

## What Is Unclear

Does FPM Platform receive and store documents?

How are documents associated with cases? (uploaded by customer? by investigator?)

Is Catfish integration in scope? (viewing scanned IDs within the platform)

Can the AI analyze documents (e.g., detect forged IDs)?

How does the system track document requests and receipt?

(IDT SOP: "30 days of no response" → close case. Who tracks the 30 days?)

Where do faxed documents go? How are they digitized and linked to cases?

## Why This Matters

Document-dependent cases (IDT, CVT, Fraud Blocks) cannot be resolved without

document receipt and review. If the platform doesn't handle documents, these cases

have a critical gap in their lifecycle management.

|  | DECISION NEEDED Is document management in scope for v1? If yes: define upload mechanism, storage, case linking, and review UI If no: define integration with existing document systems (email, Catfish, fax) Define document timeout tracking (30-day rule for IDT) |
| --- | --- |

SECTION 14

# DATA SPIDER vs REQUIREMENTS DATA SPIDER — DIFFERENT THINGS?

## Problem

Requirements (Req 10, Criteria 8)

"THE Data_Spider SHALL query Redshift for order-level details across order IDs

from the investigator's case queue, with pagination, filtering, and supervisor

mode (last 30 days of all orders)"

SOPs reference DataSpider differently

Mule Fraud: "Check DataSpider for: if the hashed credit card ties to other

mobile orders on different accounts, if various credit cards were used"

Order Verification: "View the order in DataSpider"

FIT Work Orders (61.pdf): "M1/M2 Data Spider: This tool locates linked data

such as IMEI, Credit Card Token, customer information, and other possible info

linked to previous mobile orders"

IDT SOP: "Strategy/DataSpider" listed as optional search

The SOP DataSpider is a tool that searches for LINKED DATA across orders using

Hashed SSN

Credit card tokens

IMEI numbers

Customer information

Account numbers

The Requirements DataSpider is a Redshift query view of order details with

pagination and filtering.

## What Is Unclear

Are these the same tool or different tools with the same name?

The SOP DataSpider seems to be a link-analysis tool (find connections between

orders). The Requirements DataSpider is a data table view. These are fundamentally

different capabilities.

If the Requirements version replaces the SOP version, does it lose the link

analysis capability?

If they're different: the Requirements need a separate "link analysis" feature

The SOP DataSpider also has a "Strategy" component (M1/M2). What is this?

## Why This Matters

DataSpider's link analysis is CRITICAL for detecting fraud rings (one credit card

across many accounts = ring). If the platform's Data Spider is just a data table,

investigators lose a primary investigation tool.

|  | DECISION NEEDED Clarify if Requirements DataSpider = SOP DataSpider or a new tool If new: also build the link-analysis capability from original DataSpider Define what data from the original DataSpider must be replicated in FPM |
| --- | --- |

SECTION 15

# MISSING SOPs — REFERENCED BUT NOT AVAILABLE

## Overview

The following SOPs are referenced across the available documents but were not

provided. Their content is UNKNOWN, creating blind spots in system design

| Referenced SOP | Where Referenced | What's Missing |
| --- | --- | --- |
| Account Resecure SOP (12-31-25) | SIM Swap, FIT WO, Payment, OV, Usage | Full resecure workflow steps (two variants: with/without customer) |
| Account-Take-Over--ATO--SOP | Delegate Fraud | May overlap with Account Resecure SOP — full ATO workflow |
| Call Handling SOP (515, dated 12-23-25) | Fraud Blocks, FIT Work Orders | Verification rules, caller management, warm transfer procedures |
| Catfish SOP (BMB) | Delegate Fraud | ID scanning and verification process |
| Acceptable Documents SOP | CVT, Fraud Blocks, FIT WO, SMB | What constitutes valid ID, proof of residency, business docs |

## Previously Missing But Now Available

Additionally, the following systems are referenced but not fully defined

FraudOS (macro system for order dispositioning — used in Order Verification:

F1→3 to review order, F12 for order details, F1→5 to disposition)

Corportal (documentation system — used in CVT: macro populates notations via

PD Tool integration, has "Memo" section for notation submission)

PD Tool (Prior Debt documentation — used in CVT: collects caller info,

integrates with LexisNexis macro and Corportal auto-population)

Fraud Shield (ID blocking database — Mule Fraud: IDs added when >$20k devices

or 3+ accounts with debt, request sent to Lead DL)

FPT Hub / FPT WEB / Investigator Hub (internal portal — used for: credit

requests via Requestor Tool, 10-day letter requests, sending letters via

"Send Letter" tab, requests dropdown)

SM360 (mobile management — used in Usage Fraud: deactivate MDN, suspend line,

select fraud reason, view Lines & Data)

NBOP / Network Back Office Portal (mobile line history — used in SIM Swap and

Usage Fraud for transaction/line history review)

MSI reports (MicroStrategy Intelligence — AU Report for Delegate Fraud,

Int Usage report for Usage Fraud)

| SOP | Status | Key Content |
| --- | --- | --- |
| SMB Fraud (95.pdf) | EXTRACTED | SMB identification, OV process for SMB, fraud/non-fraud indicators, ShareFile document review, business verification (OpenCorporates, Secretary of State, D&B, BBB) |
| Usage Fraud (L1.pdf) | EXTRACTED | International/roaming/BYOD fraud, traffic pumping detection, MDN deactivation/suspension procedures, SM360 navigation, NBOP usage review, credit request submission |

|  | DECISION NEEDED Obtain missing SOP documents before finalizing system design (Account Resecure SOP 12-31-25, ATO SOP, Call Handling SOP 12-23-25, Catfish SOP BMB, Acceptable Documents SOP) Document the FraudOS macro system (it handles order dispositioning — critical path for Order Verification). Key commands: F1→3, F12, F1→5 Understand Fraud Shield integration requirements (is there an API to add IDs?) Map FPT Hub/Investigator Hub capabilities to determine what FPM replaces vs integrates with (letter sending, credit requests, 10-day letters) Determine SM360 and NBOP API availability for mobile account actions |
| --- | --- |

SECTION 16

# Sla Timelines — Conflicting Expectations

## Problem

Requirements (Req 5)

Fraud: 144 hours (6 days) inactivity = breach

Credit abuse: 144 hours inactivity = breach

SOP-defined timelines that EXCEED 144 hours by design

IDT Case

Initial investigation: same day

Recoveries processing: 72 hours

Collection agency contacts credit bureaus: 4-6 weeks

Credit bureau removal: 60-90 days

No-response document timeout: 30 days

Total possible lifecycle: 3+ months

FIT Core Work Orders

10-day cancellation letter: 10 days minimum

Customer has 5 days to respond to OV email

If no response after 10 days + no disconnect: submit CSDR (more days)

Fraud Blocks

"Waiting for documents" from retail store visit (no defined timeline)

Customer may take days/weeks to visit store

CVT Validation

Payment processing: 24-48 hours for pending payments to clear

Block remains until debt paid (could be weeks/months)

## What Is Unclear

Does the SLA clock pause during legitimate wait periods?

(e.g., "Assigned to Recoveries" = waiting for external team. Is this inactivity?)

Is "case activity" defined? Does receiving a document reset the clock?

Does the investigator adding a note reset it?

Should different fraud types have different SLA thresholds?

Should the system distinguish between "investigator inactivity" and "process

wait time"?

What about cases in "Waiting for Documents" status — the investigator CAN'T do

anything until documents arrive. Is this a breach?

## Why This Matters

If SLA is measured incorrectly, every IDT case will show as "breached" because

the legitimate process takes weeks. This creates alert fatigue — supervisors ignore

breach notifications because they're almost always false positives. The SLA monitor

becomes useless.

|  | DECISION NEEDED Define SLA pause conditions (waiting_for_docs, assigned_to_recoveries, etc.) Define per-fraud-type SLA thresholds Define what constitutes "activity" that resets the clock Distinguish "investigator-actionable" inactivity from "process-required" wait time |
| --- | --- |

SECTION 17

# AI PIPELINE vs MANUAL INVESTIGATION — WHEN DOES EACH APPLY?

## Problem

The Requirements assume ALL cases go through the full AI pipeline

Data Collection → Triage → Verification → Summarization → Decision

But SOPs show that many cases are simple and don't need AI

CVT Validation

Customer calls → verify identity → search for debt → yes/no → done.

No AI needed. It's a lookup process.

Fraud Blocks (inbound call, block >30 days)

Customer calls → KBA → verify no association → remove block → done.

No AI needed. It's a verification process.

Payment Fraud (caller has no Spectrum account)

"Inform the caller to file a fraud dispute with their financial institution."

Case closed immediately. Zero investigation needed.

FIT Work Orders (Community Solutions channel)

"No additional investigation is needed. Select No in Fraud Found."

Auto-close with no investigation.

SIM Swap (inbound from another department)

"Gently push back and advise mobile billing/repair should handle it."

Not even an FPT case.

## What Is Unclear

Does the AI pipeline run on ALL ingested tickets, including simple ones?

If yes: this wastes compute and potentially delays simple cases

If no: what rules determine which cases skip the pipeline?

For inbound calls (not FIT tickets): there IS no UCM ticket to ingest. How do

manually-created cases enter the system?

CVT cases don't come from UCM at all — they're inbound calls about blocks.

Does the UCM Poller even capture these?

How do cases that don't fit the AI pipeline model get tracked?

## Why This Matters

If the system forces every case through a 10-second data collection + AI pipeline,

simple cases that take 2 minutes manually might take longer in the system.

Investigators will bypass the platform for quick cases, reducing adoption.

|  | DECISION NEEDED Define which case types are "pipeline-eligible" vs "manual-only" Allow manual case creation (inbound calls) that skips the pipeline Allow investigators to skip/override pipeline stages for obvious cases Define a "quick disposition" path for simple cases |
| --- | --- |

SECTION 18

# Credit Requests And Billing Operations

## Problem

Multiple SOPs require financial operations that aren't in the Requirements

SIM Swap: "Submit a credit request using the Requestor Tool in the FPT hub"

Payment Fraud: "Calculate refund total" → "Warm transfer to billing"

IDT Account Scrubbing: Zero out account balance (Misc Credit-Cr, idt Adj)

Mule/Delegate: "Submit a DPP request" (Device Payment Plan rebuild)

FIT Work Orders: "Submit a credit request for usage fraud"

These involve

Calculating credit/refund amounts

Submitting requests through specific tools (Requestor Tool, FPT Hub)

Transferring to billing departments (MCS, core billing)

Making direct billing adjustments in CSG (IDT scrubbing)

Tracking payment confirmation numbers

The Requirements don't mention any financial operations.

## What Is Unclear

Does the FPM Platform handle any financial calculations or submissions?

Or is this entirely external to the platform?

Should the case detail view show billing/payment information from the account?

For IDT scrubbing: the person doing this is the "subject matter expert" on the

Fraud Protection Team — is this the same investigator? A different role?

Does the platform need to track credit request status?

|  | DECISION NEEDED Determine if billing operations are in scope If yes: integrate with Requestor Tool, define credit calculation logic If no: add a "billing action needed" workflow step that prompts the investigator |
| --- | --- |

SECTION 19

# Multi-System Case Tracking — One Case, Many Systems

## Problem

A single fraud case may exist simultaneously in

FIT (Fraud Investigation Tickets) — the ticket system

UCM (Unified Case Management) — upstream ticketing

Agent OS — account-level notes and banners

CSG — billing/location system with blocks and statuses

MicroStrategy ID Theft Tracker — IDT-specific case management

Corportal — documentation system

FPM Platform (proposed) — new AI-powered system

Each system has its OWN status fields, notes, and lifecycle. The SOP requires

investigators to update MULTIPLE systems for every action

"Document Agent OS and the FIT ticket"

"Notate AOS and FIT"

"Post notation in Agent OS/CSG"

"Update case status in ID Theft Tracker"

## What Is Unclear

Does FPM Platform become the SINGLE source of truth?

Or does it sit alongside all existing systems?

If single source of truth: how do other systems get updated? API? Manual?

If alongside: investigators now have 8 systems to update instead of 7.

This makes their job HARDER, not easier.

What's the sync strategy? Real-time? Batch? Event-driven?

If FPM shows case status "resolved" but FIT still shows "open" — which is

correct? Who reconciles?

## Why This Matters

The #1 risk to platform adoption is if it becomes "yet another system" that

investigators must maintain alongside their existing tools. The Requirements say

it "replaces manual, fragmented investigator workflows" — but without clear

integration strategy, it may ADD fragmentation.

|  | DECISION NEEDED Define the integration architecture (FPM as orchestrator vs parallel system) For each existing system: replace / integrate (bidirectional) / integrate (read) / ignore Define which system is source of truth for each data type Build auto-sync to reduce double-documentation burden |
| --- | --- |

SECTION 20

# Summary Of Critical Decisions Needed Before Development

|  | PRIORITY 1 — BLOCKS ARCHITECTURE Fraud type routing mechanism Disposition taxonomy (two-tier or unified) Auto-approve/reject eligibility rules per fraud type Integration architecture (replace vs alongside existing systems) |
| --- | --- |

|  | PRIORITY 2 — BLOCKS MAJOR FEATURES Letter management scope Document handling scope Account resecure workflow scope KBA interactive verification design Tool API audit (which can be automated) |
| --- | --- |

|  | PRIORITY 3 — BLOCKS CORRECTNESS Mule fraud policy encoding SLA pause conditions and per-type thresholds Downstream action completeness (beyond 3 systems) Risk score signal validation against SOP indicators Pipeline-eligible vs manual-only case classification |
| --- | --- |

|  | PRIORITY 4 — BLOCKS COMPLETENESS Obtain missing SOPs (Account Resecure 12-31-25, ATO SOP, Call Handling 12-23-25, Document FraudOS macro system (F1→3, F12, F1→5 commands) Document fraud code taxonomy (FR8, OC1, OC2, IC1, D2, D3, S19, S54, NFS13FPT...) Define notation template engine requirements Define billing/credit operation scope Audit SM360, NBOP, FPT Hub, Fraud Shield for API availability |
| --- | --- |